Dispatch: fixing the quiet-responder problem properly

For Helen Achebe  ·  Dispatch PM  ·  9 Oct 2026  ·  Draft

## The problem

Since release 4.2 (12 Aug), callouts that nobody takes have roughly doubled: 5.1% before, 11.2% since (43 of 837 callouts, then 54 of 482). Small samples, but the step happens on release day.

It is not seasonal, and it is not spread evenly. Four responders went from 28% of all pings to 2%. The Undertow’s last accepted ping was 17 Aug, and their handler has 11 open tickets with no reply. Other responders get the opposite: their phone buzzes, and by the time they respond the callout has gone to someone else.

## Why it happens

4.2 made two changes together: it favoured nearby responders (a long-requested change), and it shortened the time a responder has to answer from 90 to 60 seconds. Missed pings rose from 2% to 18% of pings while turn-downs barely moved.

The ranking treats a missed ping like a turn-down and never forgives it. Once a responder misses a few, they are offered fewer pings, so they have fewer chances to recover. They can’t earn their way back, and nobody tells them why. Handlers see one responder busy and another silent, with no explanation to give.

## What we’d build

- Automatic recovery. Missed pings stop counting as heavily as turn-downs, and past misses fade over time. A responder who slipped drifts back without having to do anything.

- A one-off fresh start for the four affected responders.

- Restore the 90-second answer time, if engineering agrees. It looks like the main cause, but it isn’t proven yet.

- Responders are told what is happening: “You’ve missed a few recent pings, so we’re offering you fewer for now. This eases off on its own.”

- Handlers can see why a responder is quiet, and can request a fresh start. Each request is recorded in the existing audit log.

Not changing: the nearby-first ranking from 4.2. This is not a revert.

## What we don’t know yet

- Whether the four recovered in September (our data ends 6–7 Sep).

- Whether 90 seconds alone is enough. Proposed test: restore 90 seconds, add the recovery, reset the four, then watch them for two weeks.

- How fast penalties should fade. This needs Marcus and Wen Li.

## What I need from you

- Agreement on direction: fix recovery and visibility together, rather than quietly changing one number.

- OK to take it to Marcus, Wen Li and Sofia this week for a test plan and design.

- A view on whether handlers can request a fresh start, or whether recovery should be automatic only.

- A slot for the Q3 triage of items squeezed out of 4.2 (e.g. Availability Confidence).